# North Harbor decision review

North Harbor Operations Center Modernization

Synthetic walkthrough example. Prepared to accompany the ClearRFP marketing site; not a live product export.

# Recommendation and human decision

AI recommendation: Conditional Go. Proceed only if the open conditions are cleared.

Human decision: pending. This example records no approval to bid, release or submit.

# Conditions to resolve

1. 5% bid bond and 100% performance bond required.

2. Aggressive 45-day procurement-to-mobilization window.

3. Liquidated damages need legal review.

# Source passage for legal review

“Liquidated damages of $1,500 per calendar day apply after substantial completion.”

General Conditions · p.42 — synthetic passage. Owner: Legal. Review state: Open.

Confirm schedule float and legal tolerance before committing to bid.

# Compliance excerpt

Four selected requirements from the 41-requirement scenario. Source labels refer to the fictional RFP_Main.pdf; the full source package is not included.

| Requirement | Source | State | Risk |
| --- | --- | --- | --- |
| Acknowledge Addenda 1-2 on bid form | p.03 | Missing | High |
| 5% bid bond from Treasury-listed surety | p.14 | Required | High |
| ACORD certificate naming City as additional insured | p.18 | Required | Medium |
| Two municipal HVAC references over $2M | p.35 | Matched | Low |

Three listed requirements need review. “Matched” identifies the reference match in this example and does not establish bid readiness.