Go/No-Go Memo

Project: Civic Center HVAC Retrofit

Organization: Acme Infrastructure Group

Sample bid decision package

| Field | Value |
| --- | --- |
| Recommendation | Conditional Go |
| Score | 82 / 100 |
| Confidence | Medium-high |
| Open review tasks | 7 |
| Exports | DOCX memo + XLSX compliance matrix |

All sample findings are synthetic and generated from reviewed structured data, not customer documents.

Generated: 2026-08-04 12:00 UTC · Run #12 · ClearRFP Standard Review

# Decision Snapshot

| Field | Value |
| --- | --- |
| Recommendation | Conditional Go |
| Score | 82 / 100 |
| Confidence | Medium-high |
| AI memo status | Review required before proposal approval |
| Primary owner | Proposal Lead |

# AI Memo

ClearRFP recommends a Conditional Go. The opportunity aligns with municipal HVAC experience and reference history, but Contracts and Finance should confirm the Addendum 2 insurance endorsement, bid bond package, Net 45 payment timing, 5% retainage, and liquidated damages exposure before final approval.

# Dimension Scores

| Dimension | Score | Review note |
| --- | --- | --- |
| Compliance feasibility | 78 | Signed non-collusion affidavit is still missing. |
| Risk level | 64 | LD clause and additional insured endorsement need review. |
| Capability fit | 88 | Municipal HVAC and retrofit experience match. |
| Financial fit | 62 | Net 45 + retainage may pressure mobilization cash flow. |
| Reference match | 82 | Two municipal references match; LEED history missing. |

# Primary Reasons

Addenda 1-3 must be acknowledged on the bid form; missing acknowledgement can make the bid nonresponsive.

Bid bond must include current Power of Attorney and match the required project amount.

Insurance certificate should name the City as additional insured per Addendum 2, p.14.

Finance should confirm exposure from Net 45 payment timing, 5% retainage, and $1,500/day liquidated damages.

# Open Review Tasks

| Task | Owner | Due | Source |
| --- | --- | --- | --- |
| Confirm ACORD additional insured wording | Contracts | Jan 24, 10:00 AM | Addendum 2, p.14 |
| Confirm bonding and mobilization cash-flow impact | Finance | Jan 25, 2:00 PM | Instructions, p.18 |
| Attach signed non-collusion affidavit | Proposal Lead | Jan 26, 12:00 PM | Forms Package, p.4 |

# Reusable Answer Suggestion

| Question | Suggested answer | Match | Human action |
| --- | --- | --- | --- |
| Provide insurance certificate naming the City as additional insured. | $2,000,000 per occurrence via Acme Mutual, policy GL-4471. | 91% | Use or Dismiss required |

# Source References

| Type | Document | Page | Evidence |
| --- | --- | --- | --- |
| Requirement | Instructions to Bidders.pdf | 18 | Bid security and Power of Attorney requirements |
| Risk | General Conditions.pdf | 42 | Liquidated damages: $1,500 per calendar day |
| Task | Addendum 2.pdf | 14 | Additional insured endorsement language |